**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: May 19, 2017 @ 4:30 PM

End time: May 19, 2017 @ 4:45 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Read documentation on NeatStudy V1.0
* Installing applications required to setup NeatStudy environment
* What is planned to be done until the next scrum meeting?
* Setup the NeatStudy environment
* Get familiar with the code already implemented
* What are the hurdles?
* Unsure of how many releases NeatStudy currently exist
* Defining the stories for current Sprint

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Prepared for Senior Project by reviewing Scrum
* Selected a project
* Contacted Dr. Sadjadi regarded number of previous product releases
* Reviewed videos and documentations
* What is planned to be done until the next scrum meeting?
* Continue reading documentation
* Contact product own regarding user stories for project, priority of user stories, and plan for Sprint 1.
* What are the hurdles?
* Unsure as to how many releases exist of NeatStudy

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: May 22, 2017 @ 3:50 PM

End time: May 22, 2017 @ 4:10 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Reassigned to a new project: Mobile Judge 9.0
* Started familiarizing with the new project
* What is planned to be done until the next scrum meeting?
* Reading Documents on Mobile Judge Version 5 & 6
* Watching avaliable videos about Mobile Judge previous releases
* What are the hurdles?
* Discovering which of the available versions of Mobile Judge to reference
* Lack of documentation

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Reassigned to a new project: Mobile Judge 9.0
* Started familiarizing with the new project
* What is planned to be done until the next scrum meeting?
* Reading Documents on Mobile Judge Version 5 & 6
* Watching avaliable videos about Mobile Judge previous releases
* What are the hurdles?
* Discovering which of the available versions of Mobile Judge to reference
* Lack of documentation

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: May 23, 2017 @ 1:50 PM

End time: May 23, 2017 @ 2:10 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Gained access to VM of Mobile Judge
* Started reading documentation on Mobile Judge versions 5/6
* What is planned to be done until the next scrum meeting?
* Explore VM of Mobile Judge
* Continue reading and watching videos on Mobile Judge and Sencha Touch 2.0
* What are the hurdles?
* Learning new framework Sencha Touch 2.0

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Gained access to VM of Mobile Judge
* Started reading documentation on Mobile Judge versions 5/6
* What is planned to be done until the next scrum meeting?
* Explore VM of Mobile Judge
* Continue reading and watching videos on Mobile Judge and Sencha Touch 2.0
* What are the hurdles?
* Learning new language of Sencha Touch 2.0

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: May 24, 2017 @ 6:50 PM

End time: May 24, 2017 @ 7:20 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Continued learning the Sencha Touch Framework
* What is planned to be done until the next scrum meeting?
* Continue exploring the VM of Mobile Judge
* Further my knowledge about the current system’s implementations
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Learning how the current system is implemented

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Started exploring VM of Mobile Judge
* Continued readings and videos on Mobile Judge, Sencha Touch
* What is planned to be done until the next scrum meeting?
* Gather info needed on what is to be included in the “Stats” section.
* Continue gaining knowledge on the system and documentation.
* What are the hurdles?
* Learning new language of Sencha Touch 2.0

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: May 25, 2017 @ 6:30 PM

End time: May 25, 2017 @ 6:50 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Continued exploring the VM of Mobile Judge
* Furthered my knowledge about the current system’s implementations
* What is planned to be done until the next scrum meeting?
* Continue learning Sencha Touch
* Explore ideas for Statistics section of Mobile Judge
* Explore source code
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Learning how the current system is implemented

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Started gathering information needed for “Stats” section
* Continued readings and videos on Mobile Judge, Sencha Touch
* What is planned to be done until the next scrum meeting?
* Continue exploring ideas for what we will implement in the “Stats” section.
* Continue gaining knowledge on the system and documentation.
* What are the hurdles?
* Learning new language of Sencha Touch 2.0 Navigating the VM

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: May 26, 2017 @ 8:50 PM

End time: May 26, 2017 @ 9:20 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Explored VM for the MobileJudge source code
* Copied the source code onto Google Drive
* What is planned to be done until the next scrum meeting?
* Continue learning Sencha Touch
* Continue exploring ideas for Statistic Section
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Learning how the current system is implemented

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Downloaded source code from VM to work locally on project
* Download Webstorm IDE, Sencha Ext JS, Architect, and Themer
* What is planned to be done until the next scrum meeting?
* Familiarize with new software
* Continue gaining knowledge on the system and documentation.
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: May 30, 2017 @ 6:50 PM

End time: May 30, 2017 @ 7:00 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Prepared for Sprint Review and Sprint Retrospective
* Gained Access to Database
* What is planned to be done until the next scrum meeting?
* Get MobileJudge running locally now that we have access to DB
* Revise User Stories
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Prepared for Sprint Review and Sprint Retrospective
* Explored Webstorm IDE, Sencha Ext JS, Architect, and Themer
* What is planned to be done until the next scrum meeting?
* Get MobileJudge running locally now that we have access to DB
* Revise User Stories
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: May 31, 2017 @ 5:50 PM

End time: May 31, 2017 @ 6:00 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Started getting MobileJudge running locally
* What is planned to be done until the next scrum meeting?
* Finish getting MobileJudge running locally
* Start working on user stories once approved
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Wrote user stories and awaiting confirmation
* What is planned to be done until the next scrum meeting?
* Start working on user stories once approved
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time:June 1, 2017 @ 6:50 PM

End time: June 1, 2017 @ 7:00 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished getting MobileJudge running locally
* Started working on user stories
* What is planned to be done until the next scrum meeting?
* Continue planning how to implement the user stories
* Sort through the current code
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Started working on user stories
* Divided up approved user stories
* What is planned to be done until the next scrum meeting?
* Continue planning on how to implement the user stories
* Get more familiar with the current code
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time:June 5, 2017 @ 4:50 PM

End time: June 5, 2017 @ 5:00 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Sorted through the current code.
* Continued planning how we are going to implement user stories
* Fixed issue with Virtual Machine
* What is planned to be done until the next scrum meeting?
* Start work on user stories
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Virtual Machine and IDE issues

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Sorted through the current code.
* Continued planning how we are going to implement user stories
* Fixed issue with Virtual Machine
* What is planned to be done until the next scrum meeting?
* Start work on user stories
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Virtual Machine and IDE issues

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time:June 6, 2017 @ 3:30 PM

End time: June 6, 2017 @ 3:37 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Started working on user story #647 - Allow student fields to be edited
* What is planned to be done until the next scrum meeting?
* Continue work on user stories
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Locating code that needs to be changed to accommodate user story (111,000) lines of code

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Started working on user story #651 - Add new filter button to Students
* What is planned to be done until the next scrum meeting?
* Continue work on user stories
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Locating code that needs to be changed to accommodate user story (111,000) lines of code

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time:June 7, 2017 @ 4:10 PM

End time: June 7, 2017 @ 4:17 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Continued work on user stories
* What is planned to be done until the next scrum meeting?
* Continue work on user stories
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Locating code that needs to be changed to accommodate user story (111,000) lines of code

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Continued work on user stories
* Contacted Frank Hernandez (created MobileJudge 7)
* What is planned to be done until the next scrum meeting?
* Continue work on user stories
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Locating code that needs to be changed to accommodate user story (111,000) lines of code

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time:June 8, 2017 @ 7:00 PM

End time: June 8, 2017 @ 7:05 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Continued work on user stories
* What is planned to be done until the next scrum meeting?
* Continue work on user stories
* Learn to compile and minify code using Sencha CMD
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Locating code that needs to be changed to accommodate user story (111,000) lines of code

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Continued work on user stories
* Got access to Frank’s Google Drive with his source code for MJ7
* What is planned to be done until the next scrum meeting?
* Continue work on user stories
* Learn to compile and minify code using Sencha CMD
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Locating code that needs to be changed to accommodate user story (111,000) lines of code

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 9, 2017 @ 9:10 PM

End time: June 9, 2017 @ 9:15 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Continued work on user stories
* Successfully compiled and minified code using CMD
* What is planned to be done until the next scrum meeting?
* Continue work on user stories
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Locating code that needs to be changed to accommodate user stories. We now have the code split up into numerous JavaScript files instead of one. VERY HELPFUL

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Continued work on user stories
* Successfully compiled and minified code using CMD
* What is planned to be done until the next scrum meeting?
* Continue work on user stories
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Locating code that needs to be changed to accommodate user stories. We now have the code split up into numerous JavaScript files instead of one. VERY HELPFUL

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 11, 2017 @ 10:30 PM

End time: June 11, 2017 @ 10:55 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished work on user stories (#647,#648,#649). Ready for testing
* What is planned to be done until the next scrum meeting?
* Continue work on user stories (#650) and prep for testing.
* Work on documents for User Stories
* What are the hurdles?
* Learning Sencha Touch 2.0 Framework
* Locating code that needs to be changed to accommodate user stories. We now have the code split up into numerous JavaScript files instead of one. VERY HELPFUL
* Learn testing software

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished work on user stories (#651,#652,#653). Ready for testing
* User stories #651 and #652 still need visual cue for indeterminate state [-]
* What is planned to be done until the next scrum meeting?
* Continue work on user stories (#654) and prep for testing
* Work on documents for User Stories.
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Locating code that needs to be changed to accommodate user stories. We now have the code split up into numerous JavaScript files instead of one. VERY HELPFUL
* Learn testing software

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 12, 2017 @ 6:30 PM

End time: June 12, 2017 @ 6:55 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Fixed user story #654 with new template.
* Started working on deploying mj-dev.
* What is planned to be done until the next scrum meeting?
* Finish deploying mj-dev
* Work on creating new user stories.
* What are the hurdles?
* Learn testing software

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Fixed user story #653 according to proper format.
* Started working on deploying mj-dev.
* What is planned to be done until the next scrum meeting?
* Finish deploying mj-dev
* Work on creating new user stories.
* Start work on diagrams for feature documents
* What are the hurdles?
* Learn testing software

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 13, 2017 @ 2:20 PM

End time: June 13, 2017 @ 2:35 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished deploying mj-dev, user story #660
* What is planned to be done until the next scrum meeting?
* Once user stories are approved, begin working on user story
* Work on documents for User Feature Documents
* What are the hurdles?
* Testing the new feature stories completely

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished deploying mj-dev, user story #660
* What is planned to be done until the next scrum meeting?
* Once user stories are approved, begin working on user story
* Work on documents for User Feature Documents
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Learn testing software

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 14, 2017 @ 7:20 PM

End time: June 14, 2017 @ 7:25 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* User stories were approved.
* Divided up approved user stories.
* Started work on user stories and diagrams/documentation.
* What is planned to be done until the next scrum meeting?
* Continue work on user stories and documentation.
* Testing
* What are the hurdles?
* Testing the new feature stories completely

**Kyle Ryan**:

* What was done since the last scrum meeting?
* User stories were approved.
* Divided up approved user stories.
* Started work on user stories and diagrams/documentation.
* What is planned to be done until the next scrum meeting?
* Continue work on user stories and documentation.
* Testing
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Learn testing software

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 15, 2017 @ 4:07 PM

End time: June 15, 2017 @ 4:10 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Worked on user stories
* What is planned to be done until the next scrum meeting?
* Continue work on user stories and documentation.
* Testing
* What are the hurdles?
* Testing the new feature stories completely

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Worked on user stories
* What is planned to be done until the next scrum meeting?
* Continue work on user stories and documentation.
* Testing
* What are the hurdles?
* Learning new language of Sencha ExtJS/Touch 2.0
* Learn testing software

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 16, 2017 @ 7:07 PM

End time: June 16, 2017 @ 7:10 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Completed the combobox user story
* What is planned to be done until the next scrum meeting?
* Work on adding the grades tab
* Finish testing user stories and documenting
* What are the hurdles?
* Documentation and testing

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Worked on user stories
* What is planned to be done until the next scrum meeting?
* Continue testing and documentation.
* Work on visual cue and registration form for judges
* What are the hurdles?
* Testing and documentation

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 19, 2017 @ 6:30 PM

End time: June 19, 2017 @ 6:55 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Testing and fixing autoSync and autoLoad of stores
* What is planned to be done until the next scrum meeting?
* Work on Bug: Fix sync
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Documentation
* What is planned to be done until the next scrum meeting?
* Start working on Registration forms
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 20, 2017 @ 2:20 PM

End time: June 20, 2017 @ 2:35 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Continued working on sync issue.
* What is planned to be done until the next scrum meeting?
* Finish sync issue.
* Work on documents for User Feature Documents
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished registration forms user story.
* What is planned to be done until the next scrum meeting?
* Start working on Visual Cue
* Work on documents for User Feature Documents
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 21, 2017 @ 7:20 PM

End time: June 21, 2017 @ 7:25 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished sync issue
* What is planned to be done until the next scrum meeting?
* Start working on grades tab
* Testing
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Worked on visual cue
* What is planned to be done until the next scrum meeting?
* Continued work on visual cue.
* What are the hurdles?
* Cannot seem to get indeterminate state to appear in checkbox

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 22, 2017 @ 4:07 PM

End time: June 22, 2017 @ 4:10 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Continued working on Grades tab
* What is planned to be done until the next scrum meeting?
* Finish grades tab
* What are the hurdles?
* Design of how grades tab should look.

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Worked on visual cue.
* What is planned to be done until the next scrum meeting?
* Finish visual cue.
* What are the hurdles?
* Discovered that MJ7 used a different checkbox than what Sencha provides

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 23, 2017 @ 7:07 PM

End time: June 23, 2017 @ 7:10 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished grades tab
* What is planned to be done until the next scrum meeting?
* Documentation and prep for sprint review meeting.
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished visual cue.
* What is planned to be done until the next scrum meeting?
* Documentation and prep for sprint review meeting.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 26, 2017 @ 5:17 PM

End time: June 26, 2017 @ 5:20 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Worked on documentation/testing and prepped for meeting tomorrow.
* What is planned to be done until the next scrum meeting?
* Start work on new user stories
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Worked on documentation/diagrams and prepped for meeting tomorrow.
* What is planned to be done until the next scrum meeting?
* Start work on new user stories
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 27, 2017 @ 12:32 PM

End time: June 27, 2017 @ 12:36 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Started work on new user stories
* Reviewing MJ8 - Grades code.
* What is planned to be done until the next scrum meeting?
* Start work second and third views for grades.
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Started work on new user stories.
* Reviewing MJ8 - Grades code.
* What is planned to be done until the next scrum meeting?
* Start work on main grades view.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 28, 2017 @ 7:02 PM

End time: June 28, 2017 @ 7:06 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Worked on second and third views for grades.
* What is planned to be done until the next scrum meeting?
* Continue work second and third views for grades.
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Worked on main view for grades.
* What is planned to be done until the next scrum meeting?
* Finish work on main grades view.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 29, 2017 @ 7:00 PM

End time: June 29, 2017 @ 7:04 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Worked on second and third views for grades.
* What is planned to be done until the next scrum meeting?
* Finish work second and third views for grades.
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished main view for grades.
* What is planned to be done until the next scrum meeting?
* Work on expanding descriptions for judge registration.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: June 30, 2017 @ 6:25 PM

End time: June 30, 2017 @ 6:30 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished second and third views for grades.
* What is planned to be done until the next scrum meeting?
* Start work on add/reject buttons
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Worked on expanding descriptions for judge registration.
* What is planned to be done until the next scrum meeting?
* Work on combo for statuses in students view.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 3, 2017 @ 10:35 AM

End time: July 3, 2017 @ 10:40 AM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Added add and reject buttons to grades.
* What is planned to be done until the next scrum meeting?
* Prep for Sprint Check Up meeting
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Added combobox to statuses on Students View.
* Deployed changes to MJ-Dev
* What is planned to be done until the next scrum meeting?
* Prep for Sprint Check Up meeting
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 5, 2017 @ 1:35 PM

End time: July 5, 2017 @ 1:40 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Meeting and gathered information from Sadjadi on clarifying user stories
* What is planned to be done until the next scrum meeting?
* Start work on confirmation alert for second and third views
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Meeting and gathered information from Sadjadi on clarifying user stories
* What is planned to be done until the next scrum meeting?
* Start work on confirmation alert for main grade view
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 6, 2017 @ 6:20 PM

End time: July 6, 2017 @ 6:30 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Worked on confirmation alert for second and third views
* What is planned to be done until the next scrum meeting?
* Finish work on confirmation alert for second and third views
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Meeting and gathered information from Sadjadi on clarifying user stories
* What is planned to be done until the next scrum meeting?
* Finish work on confirmation alert for main grade view
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 7, 2017 @ 5:10 PM

End time: July 7, 2017 @ 5:13 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished work on confirmation alert for second and third views
* What is planned to be done until the next scrum meeting?
* Start work on raw grades column for second and third views
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished work on confirmation alert for main grade view
* What is planned to be done until the next scrum meeting?
* Start work on raw grades column for main grade view
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 10, 2017 @ 10:00 AM

End time: July 10, 2017 @ 10:11 AM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished work on raw grades.
* Started work on filter buttons
* Started work on Judges view for grades
* Added Download Grades to Grades View
* What is planned to be done until the next scrum meeting?
* Prep for sprint review meeting
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished work on raw grades for main grade view
* Started work on Judges view for grades
* Changed Download grades to Download Report for students view
* What is planned to be done until the next scrum meeting?
* Prep for sprint review meeting and deploy changes.
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 11, 2017 @ 10:00 AM

End time: July 11, 2017 @ 10:11 AM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Worked on issues MJ was having
* The registration, reset password, lockscreen
* What is planned to be done until the next scrum meeting?
* Fix all the bugs that have appeared
* What are the hurdles?
* Too many things to complete

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Worked on issues MJ was having
* The registration, reset password, lockscreen
* What is planned to be done until the next scrum meeting?
* Fix all the bugs that have appeared
* What are the hurdles?
* Too many things to complete

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 12 2017 @ 10:00 AM

End time: July 12, 2017 @ 10:11 AM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Continued to finish working on MJ
* What is planned to be done until the next scrum meeting?
* Continue fixing the bugs that we have been alerted about
* What are the hurdles?
* Time

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Continued to finish working on MJ
* What is planned to be done until the next scrum meeting?
* Continue fixing the bugs that we have been alerted about
* What are the hurdles?
* Time

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 13, 2017 @ 10:00 AM

End time: July 13, 2017 @ 10:11 AM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished working on the bugs.
* What is planned to be done until the next scrum meeting?
* Continue working on judges tab in grades
* Start working on poster
* What are the hurdles?
* Time

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished working on the bugs
* What is planned to be done until the next scrum meeting?
* Continue working on judges tab in grades
* Start working on poster
* What are the hurdles?
* Time

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 14, 2017 @ 10:00 AM

End time: July 14, 2017 @ 10:11 AM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Started working on judges tab
* Started working on poster
* What is planned to be done until the next scrum meeting?
* Continue working on poster
* Continue working on judges tab in grades
* What are the hurdles?
* Time

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Started working on judges tab
* Started working on poster
* What is planned to be done until the next scrum meeting?
* Continue working on poster
* Continue working on judges tab in grades
* What are the hurdles?
* Time

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 17, 2017 @ 10:00 AM

End time: July 17, 2017 @ 10:11 AM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished poster
* What is planned to be done until the next scrum meeting?
* Continue working on judges tab
* Attempt to make new features run on mobile
* Start on powerpoint presentation
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished poster
* What is planned to be done until the next scrum meeting?
* Continue working on judges tab
* Attempt to make new features run on mobile
* Start on powerpoint presentation
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 18, 2017 @ 6:00 PM

End time: July 18, 2017 @ 6:15 PM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished working on powerpoint
* What is planned to be done until the next scrum meeting?
* Continue working on judges tab
* Continue working on few tweaks
* Attempt making new tabs for mobile
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished working on powerpoint
* What is planned to be done until the next scrum meeting?
* Continue working on judges tab
* Continue working on few tweaks
* Attempt making new tabs for mobile
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes:**

Attendees: Mario Fidalgo & Kyle Ryan

Start time: July 19, 2017 @ 10:00 AM

End time: July 19, 2017 @ 10:11 AM

**Mario Fidalgo**:

* What was done since the last scrum meeting?
* Finished work on raw grades.
* Started work on filter buttons
* Started work on Judges view for grades
* Added Download Grades to Grades View
* What is planned to be done until the next scrum meeting?
* Prep for sprint review meeting
* What are the hurdles?
* None

**Kyle Ryan**:

* What was done since the last scrum meeting?
* Finished work on raw grades for main grade view
* Started work on Judges view for grades
* Changed Download grades to Download Report for students view
* What is planned to be done until the next scrum meeting?
* Prep for sprint review meeting and deploy changes.
* What are the hurdles?
* None